SCRUM Meeting 2 for Panda Express Web Hosted POS System

Prepared by: Connor Clarke

Meeting Date: 11/24/2024

## Meeting Attendees

1. Connor Clarke
2. Luke Lopez
3. Meenalika Singh
4. Siddhi Mittal

## Meeting Agenda Items

* Going over Sprint 3 progress
* Checking up on team backlog
* Updating Burndown Charts
* Assigning new Tasks

## Status Update Since Last Meeting

Accomplishments:

* Got the backend publicly hosted
* Implemented weather API in customer view
* Linked all customer view pages

Tasks Completed:

| **Task Description** | **Assigned to** | **Completed? (yes/no)** |
| --- | --- | --- |
| Connect Backend to Vercel | Connor Clarke | yes |
| Connecting frontend to backend for Cashier view | Connor Clarke | in progress |
| Finished cashier view | Connor Clarke | in progress |
| Connected the frontend pages for customer view | Meenalika Singh | yes |
| Adding Google Translate API to Customer View | Siddhi Mittal | In progress |
| Connecting frontend to backend for Customer View | Siddhi Mittal and Meenalika Singh | no |
| Finish manager report front-end | Luke Lopez | no |

## Before The Next Meeting

Plans:

* Implement initial APIs into the project
* Finish Customer Frontend
* Finish Manager View

Task Assignments:

| **Task Description** | **Assigned to** |
| --- | --- |
| Have the dynamic menu working | All |
| Connecting frontend to backend for Customer View | Connor Clarke |
| Start working on adding Zoom In/Out Feature on customer view | Siddhi Mittal |
| Start working on adding a high-contrast feature on customer view | Meenalika Singh |
| Finish manager report front-end | Luke Lopez |
| Finish Google translate API connection | Siddhi Mittal |
| Add Google Auth API | Connor Clarke |
| Make customer options display dynamically to the database | Luke Lopez |

## Minutes from Previous Meeting

In the previous meeting, we completed the Customer View frontend pages, enabled the display of menu items from the database for the manager, and implemented functionality to add or modify menu items and their availability in the database. While the “Manage Items” feature was successfully completed, some tasks remained in progress, such as connecting the frontend to the backend for the Cashier and Customer views and integrating the Google Translate API. We also planned to implement APIs like Weather and Google Auth, introduce accessibility features such as Zoom In/Out and high-contrast options for the Customer View, and finalize the Customer View frontend.